## Slide 1: Age Assessment and Disease Risk Prediction
By
Adwaith Korapati
Tirth Patel
Shreemoy Nanda

## Slide 2: Use Cases
A healthcare professional needs to assess a patient's risk of developing a specific disease. They input relevant information into a custom UI.
The UI passes this information to a machine learning model, which predicts the patient's age and the probability of them developing the specified disease.
The model provides the age prediction and disease risk probability back to the healthcare worker.

## Slide 3: Methodology
Acquire data, either by downloading it or through an API connection, which amounts to approximately 15GB of data.
Perform data profiling, data cleansing, and exploratory data analysis (EDA).
Train machine learning models for age prediction and perform unit testing using the cleaned dataset.
Train machine learning models for disease risk prediction and conduct unit testing.
Build a user interface using Scala JS and perform unit testing.
Integrate the system, conduct unit testing, and prepare for the final presentation.

## Slide 4: Data Source
Data source contains Approx. 15GB of data.
Kaggle (//www.kaggle.com/datasets/marquis03/age-assessment-and-disease-risk-prediction/data)

## Slide 5: Milestones/Sprints
2 Nov -9 Nov: Data Profiling, Data Cleansing and EDA.
10 Nov -16 Nov : Using the cleaned dataset to train the ML models for age prediction and unit testing
17 Nov -23 Nov : Using the data set to train the ML models for Disease Risk prediction and unit testing
24 Nov -30 Nov: Building UI using Scala JS and Unit testing
1 Nov -7 Dec: Integrating the system, Unit testing, Final presentation preparation

## Slide 6: What will you program in Scala
We will use Spark for the machine learning training, and Scala JS for the user interface development. The code repository will be hosted in https://github.com/Pateltirths1012/Age-Assessment-Disease-Risk-Prediction

## Slide 7: Acceptance Criteria
The Mean Absolute Error (MAE) for age prediction should be within 5 years.

## Slide 8: Goals of the Project
Develop a system for predicting disease risk using an existing dataset.
Create an application that predicts disease risk and age based on the medical data, benefiting healthcare professionals and hospitals.
Contribute to disease prevention and provide valuable insights into the specified disease.
Personal growth: Learn to work with APIs, build a user interface in Scala, and incorporate machine learning models for healthcare data analysis.

## Slide 9: Thank you !!!